## Slide 1: How to do Test Reporting

## Slide 2: The Purpose of a Test Report
Share Learnings
Drive Decisions and Action
Close Feedback Loop
Drive Further Questions
Testing without a report is wasted effort.

## Slide 3: Three Questions in a Test Report
What did you test?
Covered and not covered
How it was tested
What did you discover?
Issues, problems and risks
Quality assessment
How is the testing going?
Progress and what comes next
Anything blocked or concerning about testing

## Slide 4: How useful is this report?
Total Cases | 250
Passing | 117
Failed | 23
Not Run | 130
Blocked | 10
 | Grade | Comments
What did you test? | F | What are those cases? What do they cover? How important are they?
What did you discover? | D- | What do we need to fix? What problems came up?
How is the testing going? | C | How much effort are the remaining not run and blocked? How important is it to complete the remaining cases?

## Slide 5: How about a more topical report?
Vehicle Workflow Editor Updates Testing Status |  |  | 
 | Progress | Assessment | 
Vehicle workflow permutations | Done | Good | 
New UI control accessibility and browser matrix | Pending re-run | Medium | Compliance issues found, awaiting fix to complete coverage
New and old data variation coverage | Partial | Low | Found incompatibilities with legacy data that block processing of suite until fixed
Privacy and security review | Not Started | None | Anticipate start next week
Load and latency testing | Not Started | None | Anticipate start next week
What was tested?
What was discovered?
How is the testing going?

## Slide 6: Or perhaps a very numbers-based report…
Workload | Users | CPU | Latency 95% | Target Latency | Comments
ViewAllIncidents | 5 | 50% | 100 ms | < 250 ms | 
ViewAllIncidents | 15 | 53% | 102 ms | < 250 ms | 
ViewAllIncidents | 30 | 51% | 110 ms | < 250 ms | 
ViewAllIncidents | 45 | 75% | 300 ms | < 250 ms | Hockey stick seems to form here
ViewAllIncidents | 60 | 95% | 1358 ms | < 250 ms | Requests started timing out on the load client
Incident API Single Load Testing Report: BELOW TARGET OF 100 USERS
Goal is flat latency below < 250 ms with simultaneous user workload of 100. Workloads exceeded target at 45 simultaneous users with steep, non-linear growth from that point. Problem suggests queueing on some limited resource such as threading, memory, or IO.
Will need repeat of load test if decision is made to make changes to improve performance.
What was tested?
What was discovered?
How is the testing going?

## Slide 7: Or maybe more of a story…
Error and Recovery Assessment of Account Mgmt. Service
J Recovery is robust around errant or failed communication to dependencies
L Workflow state and event-based failures cause unrecoverable “item stuck” states under most failure conditions
L Logging and reporting of failure conditions are confusing and difficult for customer and operations staff to address problems
J All identified areas were covered, testing unblocked pending fixes
Test Coverage
Dependency mocking of failed data and dropped communication scenarios (detailed report link) Mocks allowed us to simulate external dependencies going up and down and providing various flavors of data that do not conform to the example schemas. Early testing recovered several bugs that were fixed quickly and reflected in the current results. The mocks were employed both in singular scenarios and while putting services under the existing load tests.
Simulation of workflow sequences and different classes of failed events (detailed report link) Existing end to end workflow sequence automation was altered with fault injection steps added at points identified during failure analysis (see detailed report link). Issues were identified forcing re-design of some of the protocol to allow reentrancy, failed letter queues, and idempotent operations.
Operational recovery procedures review, operations scenario coverage(detailed report link)
Product system failed event and incident ticket survey (detailed report link) Survey covered a month of product logs, and last six months of product incidents. Logs with missing or ambiguous information correlated with high MTTR on incident resolution, as well as with more frequently failing features. Some of issues have been failed with SOP updates to mitigate faster resolution, while also coupled with bugs to include more meaningful and complete diagnostic data.
What was tested?
What was discovered?
How is the testing going?